AI-HAT

Product Requirements Document — Version 1.0

April 2026  |  Confidential

# 1. Project Overview

| Project Name | AI-HAT (V1) |
| --- | --- |
| One-Line Description | A smart health kiosk tablet that uses AI-driven symptom intake and real-time vitals monitoring to connect rural and industrial patients with doctors via telemedicine. |
| Primary Goal | Enable any non-tech user to complete a full health consultation — from symptom input to video call with a doctor — within a single, guided session on a portable device. |

# 2. Target User

## Primary User

- Industrial workers in factories or remote job sites

- Rural population with limited access to nearby clinics

- Non-tech-savvy individuals who need a guided, simple interface

## Problem Statement

Users need a fast, accessible way to describe symptoms, measure basic vitals, and receive medical guidance — without travelling to a clinic or navigating complex healthcare apps.

## Success Looks Like

- User completes full symptom intake in under 3 minutes with no assistance

- Vitals are captured automatically and displayed with a clear Normal / Alert status

- User is connected to a doctor via video call and receives a prescription within the same session

# 3. Pages and Structure

## Screen 1 — Home

- Purpose: Entry point — orient the user and start a checkup

- Key Elements: Large 'Start Checkup' CTA button, language selector (top corner), app name/logo, optional Emergency button (placeholder for V2)

## Screen 2 — AI Symptom Interaction

- Purpose: Collect patient symptoms via voice or text in a conversational interface

- Key Elements: 'Tell me your problem' prompt, microphone button, text fallback input field, chat-style message thread, AI response display

## Screen 3 — Vitals Display

- Purpose: Show real-time vitals captured from the connected hardware sensor

- Key Elements: SpO2 reading, Heart Rate reading, Blood Pressure reading, Status indicator per vital (Normal / Alert), auto-refresh / sync animation

## Screen 4 — AI Summary + Decision

- Purpose: Present the AI triage result and let user decide next step

- Key Elements: Structured symptom list, risk level badge (Green / Yellow / Red), AI-generated recommendation text, 'Connect to Doctor' button

## Screen 5 — Video Consultation

- Purpose: Real-time telemedicine session between patient and doctor

- Key Elements: Doctor video feed (main frame), patient self-preview (small overlay), side panel with live vitals and AI summary, mute / end call controls

## Screen 6 — End / Post-Consultation

- Purpose: Session wrap-up and prescription access

- Key Elements: 'Consultation Completed' confirmation, View Prescription button, Download / Print option, 'Start New Checkup' button

## Doctor Dashboard (Web App — Separate)

- Purpose: Doctor-facing interface to manage and conduct consultations

- Key Elements: Live patient queue with risk tags, consultation screen (video + patient info + AI triage + live vitals), prescription upload / notes module, session history and logs

# 4. Features — Must Have

- AI Symptom Intake — Voice and text input that extracts symptoms and generates a structured summary

- Speech-to-Text — Converts spoken patient input to text using Google STT or Whisper API

- AI Triage Engine — Rule-based NLP that maps symptoms to a Low / Medium / High risk score

- Vitals Integration — Reads SpO2, Heart Rate, and Blood Pressure from a Bluetooth or serial-connected sensor

- Combined Health Report — Merges AI triage output with vitals into a single patient summary screen

- Video Consultation — WebRTC-based video call between patient device and doctor dashboard

- Doctor Dashboard — Web interface for queue management, live vitals view, and prescription upload

- Prescription Delivery — Doctor can upload a PDF or type notes; patient can view and download on the device

- Session Storage — Patient session data (symptoms, vitals, risk level, prescriptions) stored per consultation

# 5. Features — Nice to Have

- Multi-language UI support beyond the initial language selector

- Offline mode for edge-layer triage when network is unavailable

- Emergency alert button that notifies a pre-set contact or emergency service

- Patient history — returning user can view past consultations

- Doctor rating and feedback after each session

- SMS / WhatsApp prescription delivery

- Lightweight ML model upgrade to replace rule-based NLP in V2

# 6. Design Requirements

| Overall Feel | Clean, clinical, and ultra-accessible. No clutter. Inspired by healthcare kiosks — trustworthy and calm. |
| --- | --- |
| Color Palette | Primary: Deep Navy #1A3C5E ¦ Accent: Medical Blue #2E75B6 ¦ Status Colors: Green #28A745, Amber #FFC107, Red #DC3545 ¦ Background: White #FFFFFF |
| Font Style | Modern sans-serif — Arial or Inter. Large font sizes (minimum 18pt on device). High contrast for readability in varied lighting. |
| Reference Sites | Ada Health app, Practo telemedicine UI, Apollo247 patient flow |
| What to Avoid | Small touch targets, decorative animations, complex navigation menus, jargon-heavy labels, dark backgrounds (hard to read in sunlight) |
| Accessibility | All buttons minimum 60x60px touch targets. Color indicators must always have a text label (not color alone). Support portrait orientation only on device. |

# 7. Technical Requirements

| Frontend (Device App) | Flutter (preferred) or React Native — Android Tablet deployment |
| --- | --- |
| Backend | Node.js or FastAPI — REST APIs for session, vitals, and doctor management |
| Database | PostgreSQL (structured session data, prescriptions) or Firebase (real-time vitals sync) |
| Video / Telemedicine | WebRTC via Agora SDK or Twilio Video |
| Speech-to-Text | Google Cloud Speech-to-Text API or OpenAI Whisper API |
| Hardware Integration | Bluetooth BLE or Serial (UART) connection to vitals sensor. Microcontroller bridge optional if direct BLE not available. |
| Authentication | Yes — Doctor login required (JWT-based). Patient sessions are anonymous in V1 (no account creation required). |
| Payments | No — Not in V1 scope |
| Mobile Responsive | Yes — Doctor dashboard must be responsive (tablet + desktop). Device app is tablet-first. |
| Integrations | Google STT API, Agora/Twilio, optional: Firebase for real-time push, email/SMS for prescription delivery |

# 8. Content

| Copy | AI can generate all UI microcopy (button labels, prompts, status messages, onboarding text). Keep all copy at a Grade 6 reading level for accessibility. |
| --- | --- |
| Images | Placeholders in V1. Medical vector icons for vitals. No photography required for device UI. |
| Logo | Needs to be created — text-based wordmark 'AI-HAT' with a simple medical cross or heartbeat icon. Navy and blue palette. |
| Language | English as default. Architecture must support multi-language strings (i18n) for future Hindi, Odia, or other regional language support. |

# 9. Success Criteria

- A first-time user with no tech experience can start a checkup and reach the vitals screen within 60 seconds without any training or help

- Vitals are captured from the hardware device and displayed on screen within 5 seconds of the Vitals screen loading

- The AI triage engine correctly categorizes at least 80% of test symptom inputs into the correct Low / Medium / High risk tier

- A doctor can accept a patient call, view the full AI summary and live vitals, and upload a prescription — all without leaving the dashboard

- The full patient-to-prescription flow completes end-to-end with no errors in a test environment

- The device app loads and is usable on a standard Android tablet (8-inch, mid-range hardware) within 3 seconds

- The doctor dashboard is fully functional on a desktop browser (Chrome) and a tablet browser

# 10. Core API Summary

The following APIs form the backbone of the backend. Each must be built and tested before UI integration.

| API Module | Endpoints | Purpose |
| --- | --- | --- |
| Patient Session API | POST /session/create, PUT /session/:id | Create and update patient sessions with symptoms |
| Vitals API | POST /vitals/push, GET /vitals/:sessionId | Push and retrieve real-time vitals data |
| Telemedicine API | POST /call/initiate, POST /call/end | WebRTC signaling for video consultation |
| Doctor API | POST /doctor/login, GET /doctor/queue, POST /prescription/upload | Auth, queue management, prescription delivery |
| AI Triage API | POST /ai/triage | Accepts symptom text, returns risk level and structured output |

End of Document — AI-HAT V1 PRD